Change approval processes are a core component of project management, IT operations, and DevOps practices. They exist to ensure that changes are reviewed, documented, and implemented in a controlled manner. In DevOps environments, where continuous integration and continuous delivery (CI/CD) emphasize speed and reliability, change approval processes are meant to reduce risk without slowing innovation. However, when these processes become overly rigid, complex, or bureaucratic, they can introduce significant dangers rather than prevent them. Research shows that poorly designed change approval systems can delay deployments, increase costs, create security risks, and negatively impact team morales these outcomes directly conflict with DevOps principles.

At a basic level, a change approval process is a structured workflow used to evaluate and authorize modifications to systems, software, or project scope. In traditional IT environments, this often involves a Change Advisory Board (CAB) responsible for reviewing and approving changes before deployment. While CABs and approval gates are designed to protect stability, they often clash with DevOps models that prioritize small, frequent, and automated changes. When approval processes are not adapted to DevOps workflows, they can quickly become bottlenecks.

One of the most significant dangers of inefficient change approval processes in DevOps is deployment delay. When every change must pass through multiple manual approval layers, CI/CD pipelines lose their effectiveness. According to analysis from Smart Approve, approval delays frequently extend project timelines and increase costs due to prolonged resource use. In DevOps environments, delayed deployments also mean slower feedback and reduced ability to respond to customer needs. TechRadar reports that sluggish software delivery is now considered an executive-level risk, as delayed releases can impact revenue, security posture, and competitive advantage.

Another major risk is scope creep and financial overrun. When change approval workflows are unclear or inconsistently enforced, teams may approve incremental changes without fully assessing their impact. Aaron Hall’s research highlights that poorly defined change order processes can lead to contractual disputes and unexpected financial exposure. In DevOps projects, where changes occur frequently, the absence of standardized impact assessments can quickly lead to budget overruns and misaligned expectations between stakeholders.

Security and operational risks also increase when approval systems are either too restrictive or too lax. Mild Crisis emphasizes that ineffective change management has contributed to major IT incidents, often because critical patches were delayed by approval bottlenecks or because teams bypassed formal processes altogether. In DevOps cultures, excessive bureaucracy can encourage undocumented “workarounds” that undermine system reliability and auditability. These informal changes create security gaps and increase the likelihood of outages or compliance failures.

Beyond technical risks, poorly implemented change approval processes negatively affect people. DevOps relies heavily on collaboration, trust, and shared responsibility between development and operations teams. Research from InvGate shows that excessive process friction contributes to employee frustration, resistance, and reduced productivity. When engineers spend more time navigating approval workflows than delivering value, morale suffers and innovation slows directly contradicting DevOps goals.

It is important to note that change approval processes themselves are not inherently dangerous. In DevOps, the issue is not governance, but inflexible governance. Effective change management systems balance control with agility by using automation, clearly defined approval thresholds, and fast escalation paths for urgent changes. Many DevOps organizations embed approvals into automated pipelines through testing, monitoring, and rollback mechanisms, reducing the need for manual gatekeeping while maintaining safety.

In conclusion, change approval processes are intended to protect systems and organizations, but when poorly designed, they can cause significant harm, especially in DevOps environments. Delays, financial overruns, security vulnerabilities, operational instability, and decreased employee morale are all potential consequences. To avoid these dangers, organizations must align change approval models with DevOps principles by emphasizing automation, transparency, and continuous improvement. When implemented correctly, change management enables DevOps success. When implemented poorly, it becomes a barrier to it.

## Sources

Aaron Hall. "Contract Risks from Failing to Define Change Order Process." Aaron Hall, www.aaronhall.com/contract-risks-from-failing-to-define-change-order-process/.

InvGate. "Change Management Risks." InvGate Blog, blog.invgate.com/change-management-risks .

Mild Crisis. "The Unsexy Art of IT Change Management: Why Boring Processes Keep the Lights On." Mild Crisis, www.mildcrisis.com/post/the-unsexy-art-of-it-change-management-why-boring-processes-keep-the-lights-on .

Smart Approve. "The Impact of Project Change Requests and Approval Delays." Smart Approve, www.smartapprove.co.uk/post/smart-approve-on-the-impact-of-project-change-requests-and-approval-delays .

TechRadar Pro. "Sluggish Software Delivery Is an Executive-Level Risk." TechRadar, www.techradar.com/pro/sluggish-software-delivery-is-an-executive-level-risk .